SCRUM MEETING WEEK (14)

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​​   * Booked a space to have our meeting in * Completing issues assigned | ​​Discussed issues to be completed before the final submission and in class presentation. | * Communicating any problems we might have |

** Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​ Oluwadabira Omotoso | Implemented Assignment grading functionalities, file input for assignments on student and teacher page. Finalized student page to show grades and submission status.  Worked on displaying assignment grade status, teacher comments and student details on teacher Assignment page. |
| Karim Khalil | Worked on final touches for frontend of the website. Rigorously tested the application as if a user would be using it, to see if functionality of application is doing its job. Completed and closes all assigned issues assignment to myself. Worked on completing milestone 5 by helping with the Video walkthrough and reflections questions. |
| Peter Idoko | Completed entire teacher side for the application. Changed functionality enabling teacher to create a multiple-choice quiz. Added finishing touches to grade quiz page. |
| Afua Frempong | Worked on displaying quiz on student Quizzes page, grading API functions for quizzes and teacher grading for quizzes, displaying quiz status on student Quiz page. Enabled teacher view of student details on quiz page.  Fixed bugs and errors studentQuiz page and on implemented single attempt allowance on student quiz page. |
| Atharva Jagtap | Worked on displaying student info in teacher Students page. Helped with assignment file submission features and storing files in the database. Worked on displaying assignment and quiz grades grade history for a given student on teacher page. Fixed bugs/errors across teacher Student pages. |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | Milestone 4 requirements |
| **Issues completed** | * viewStudents from teacherPageUpdate student Page to show grades and submission status * Issue with teacherAssign page failing * Refactor front end for teacher pages * remove edit buttons from teacher pages * Create grade quiz page for teacher * Update student Page to show grades and submission status. * Drop down menu teacher selection when course is being created * Create Page for teachers to view Quizzes * Testing for all Student functionalities * Create assignments for specific course * Restructure student dashboard menu bar * create quiz modal * Testing for Admin Page * View course should have dynamic link (Admin) * work on student assignments page * add more validation to "create account" page |
| **Issues left** | Several Issues left from previous sprint |
| **Team Capacity** | 100% |
| **Summary** | ​​ TA gave feedback to use issue properly to update what we do during the week and not just problems we encountered. |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​ 8th April |
| **End date** | 12th April |
| **Sprint theme** | Finishing Site |
| **Team capacity** | 100% |
| **Issues capacity** | 0% |
| **Individual capacity** | Karim Khalil : 100%  Oluwadabira Omotoso: 100%  Atharva Jagtap : 100%  Peter Idoko : 100%  Afua Frempong: 100% |
| **Potential risks** | Refactoring and needing to update tests  Potential bugs |
| **Mitigations** | Leaving enough time for updating tests and polishing our site |

** Sprint planning resources**

* MongoDB
* Canvas
* React
* Node.js and Express.js
* ChatGPT