SCRUM MEETING WEEK (9)

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​​   * Booked a space to have our meeting in * Completing issues assigned | ​​Discussed which requirements of the app we are getting done and created a project timeline, so we know what requirements we aim to finish in the coming weeks | Reiterating what the TA said to other team members.   * Covering bases on how we need to document our code properly. * Finalised on testing frameworks and backend |

** Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​ Oluwadabira Omotoso | ​​Created design patterns.  Back-end dev  Completed testing.  Worked on Figma design |
| Karim Khalil | Created home Page.  Learned react.  Adjusted sequence diagram based on TA feedback. |
| Peter Idoko | Created the Test plan.  Worked on login/sign up page. |
| Afua Frempong | Created design patterns  Added the login/signup page to the figma |
| Atharva Jagtap | Adjusted sequence diagram based on TA feedback.  Back-end dev |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | Tech Stack Finalisation and Milestone 3 Outline and Code template |
| **Issues completed** | * Milestone 3 requirements such as design pattern, testing plan, class diagram and sequence diagrams. * Code template and project timeline inclusive of the tech stack. |
| **Issues left** | No issue left concerning this previous sprint |
| **Team Capacity** | 100% |
| **Summary** | ​​ TA gave feedback that we should reduce the use cases in our sequence diagram and add a bit of functionalities missing. TA advised that we should follow our project timeline and split the tasks for members in terms of frontend and backend and outline workload weekly. |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​ 4th March |
| **End date** | 8th March |
| **Sprint theme** | ​​ Milestone 3 Wrap up and Home and Signup/Login Page |
| **Team capacity** | 100% |
| **Issues capacity** | 0% |
| **Individual capacity** | Karim Khalil : 100%  Oluwadabira Omotoso: 100%  Atharva Jagtap : 100%  Peter Idoko : 100%  Afua Frempong: 100% |
| **Potential risks** | Learning new frameworks and adding tests to code  Catching up on connecting to the backend |
| **Mitigations** | Fast track back-end development this weekend so we’re on track for implementing admin features next week |

** Sprint planning resources**

* MongoDB
* Canvas
* React
* Node.js and Express.js
* ChatGPT