SCRUM MEETING WEEK (10)

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​​   * Booked a space to have our meeting in * Completing issues assigned | ​​Discussed which requirements of the app we are getting done and created a project timeline, so we know what requirements we aim to finish in the coming weeks | * Using issues to document our work properly * Add comments to code * Make SMART issues |

** Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​ Oluwadabira Omotoso | ​​Implemented git workflow for automated testing.  Added code to send new courses to backend.  Completed testing for createAccount  Fixed router problem  Added to routes.js to allow a post request |
| Karim Khalil | Created students’ dashboard, and “enroll in a course” page. Created admin page with dashboard and “pending enrollments” page. Helped troubleshoot branch conflicts issues. Worked on application aesthetics. |
| Peter Idoko | Created the Test plan.  Worked on login/sign up page. Created dashboard for teachers. Created create assignment and create course pages. Helped troubleshoot branch conflict issues. |
| Afua Frempong | Created design patterns  Added the login/signup page to the figma |
| Atharva Jagtap | Adjusted sequence diagram based on TA feedback.  Back-end dev |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | Milestone 3 Wrap up and Home and Signup/Login Page |
| **Issues completed** | * Solve disparity between Karim-branch and main branch * Create dashboard for teachers * Create Test for CreateAccount * Documenting my code for CreateAccount.test.js and student.js * Store created courses in database * Modify JSON files, Install React.js, connect node server.js * Create Teacher Schema * Make default value TBD for course instructor * Create front end courses list page for teachers * Create front end for create course page for admin * Create front end courses list page for students * Error with connecting backend with frontend |
| **Issues left** | No issue left concerning this previous sprint |
| **Team Capacity** | 100% |
| **Summary** | ​​ TA gave feedback to use issue properly to update what we do during the week and not just problems we encountered. |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​ 11th March |
| **End date** | 15th March |
| **Sprint theme** | ​​ Complete user stories for admin create course, teacher create assignments, and admin accept student |
| **Team capacity** | 100% |
| **Issues capacity** | 0% |
| **Individual capacity** | Karim Khalil : 100%  Oluwadabira Omotoso: 100%  Atharva Jagtap : 100%  Peter Idoko : 100%  Afua Frempong: 100% |
| **Potential risks** | Not being able to extract data from the database.  Merging issues with testing |
| **Mitigations** | Create effective tests to ensure merge.  Making sure we have the right connection to pull from database |

** Sprint planning resources**

* MongoDB
* Canvas
* React
* Node.js and Express.js
* ChatGPT