SCRUM MEETING WEEK (11)

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​​   * Booked a space to have our meeting in * Completing issues assigned | ​​Discussed the requirements and functionalities that should be completed this week | * Using issues to document our work properly * Add comments to code * Make SMART issues * Get feedback from TA concerning project |

** Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​ Oluwadabira Omotoso | Created test for Login Page  Redirected user to appropriate page after login  Created test for Creating a course page  Created session storage for user that is logged in  Solved redirection problem |
| Karim Khalil | Created students’ dashboard, and “enroll in a course” page. Created admin page with dashboard and “pending enrollments” page. Helped troubleshoot branch conflicts issues. Worked on application aesthetics. |
| Peter Idoko | Created teacher view course page.  Added create assignment and quiz pages to view course page for teacher. Connected teacher side. |
| Afua Frempong | Modified routes between back-end and front-end added code to routes enabling position type feature.  Created login signup and teacher schemas as well as Mongo DB collections. |
| Atharva Jagtap | Adjusted createCourse backend to fix bugs  Populated MongoDB database with relevant information  Implemented code to retrieve code from database  Fixed studentPage error. |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | Create courses, different assignments (quizzes and essays), and allow admin accept students for course |
| **Issues completed** | * Created test for Login Page * Redirected user to appropriate page after login * Created test for Creating a course page * Created session storage for user that is logged in * Solved redirection problem * Created teacher view course page. * Added create assignment and quiz pages to view course page for teacher. Connected teacher side. |
| **Issues left** | No issue left concerning this previous sprint |
| **Team Capacity** | 100% |
| **Summary** | ​​ TA gave feedback to use issue properly to update what we do during the week and not just problems we encountered. |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​ 17th March |
| **End date** | 22nd March |
| **Sprint theme** | ​​ Complete user stories for admin deleting a course, student submitting assignments, and student enrolling in a course |
| **Team capacity** | 100% |
| **Issues capacity** | 0% |
| **Individual capacity** | Karim Khalil : 100%  Oluwadabira Omotoso: 100%  Atharva Jagtap : 100%  Peter Idoko : 100%  Afua Frempong: 100% |
| **Potential risks** | Data inconsistency, page formatting, complete integration of back and front end |
| **Mitigations** | Ensure databases are coherent. Ensuring front end forms align with backend values. Increasing communication between front and back end developers |

** Sprint planning resources**

* MongoDB
* Canvas
* React
* Node.js and Express.js
* ChatGPT