SCRUM MEETING WEEK (12)

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​​   * Booked a space to have our meeting in * Completing issues assigned | ​​Discussed the requirements and functionalities that should be completed this week | * Discussed with our TA on functionalities we might be missing |

** Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​ Oluwadabira Omotoso | Updated teacher page to show courses from database  Created tests for Teacher Page  Created tests for pending enrolments  Added testing implementation and functionalities for the Milestone 4 document |
| Karim Khalil | Created “Profile” page where it displays the current user’s account details and allows them to edit profile.  Fine-tuned admin page to allow admins to delete created courses. Resolved several development issues. Created Grades page for students to view their grades. |
| Peter Idoko | Created teacher’s assignment page. Created page that shows specific student submissions for specific assignments. Linked current teacher pages. |
| Afua Frempong | Created grades schema to hold student grades. Refined enrollment route to handle corner cases between student and Admin interactions. Retrieved student details on admin page correctly. Implemented admin deletion features. |
| Atharva Jagtap | Created assignments schema to hold assignments on database, implemented code to save assignment information to the database when teacher creates it along with saving the file upload on the local repository. |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | Complete user stories for admin deleting a course, student submitting assignments, and student enrolling in a course |
| **Issues completed** | - Complete view course for admin  - Connect new teacher pages  - create view students page for teacher  - Create grading assignment page  - Testing for Pending Enrolments  - Testing for Teacher Page.  - Teacher page shows courses they are teaching  - Functionalities that has been tested M4  - Update Milestone 4 Documentation on Testing  - Create Grades page for each course student is enrolled in  - Create "View Profile" page on frontend  - Wrong filepath  - Need to change code to address a specific course using the id made by backend (name and course code)  - Solve redirection Problem  - Populate Course collection in Database  - enroll students in course database  - Display all courses in database on the "Enroll in a Course" page |
| **Issues left** | No issue left concerning this previous sprint |
| **Team Capacity** | 100% |
| **Summary** | ​​ We made sure to include functionalities on what need to be on our e-learning platform. Also, we receive feedback on what needs to improved on our website. |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​ 25th March |
| **End date** | 29th March |
| **Sprint theme** | ​​ Adding more student functionalities and Milestone 4 requirement |
| **Team capacity** | 100% |
| **Issues capacity** | 0% |
| **Individual capacity** | Karim Khalil : 100%  Oluwadabira Omotoso: 100%  Atharva Jagtap : 100%  Peter Idoko : 100%  Afua Frempong: 100% |
| **Potential risks** | Inconsistencies on the website |
| **Mitigations** | Ensuring we test the whole website instead of parts that we have worked on |

** Sprint planning resources**

* MongoDB
* Canvas
* React
* Node.js and Express.js
* ChatGPT