SCRUM MEETING WEEK (12)

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​​   * Booked a space to have our meeting in * Completing issues assigned | ​​Discussed the requirements and functionalities that should be completed this week | * Discussed with our TA on functionalities we might be missing |

** Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​ Oluwadabira Omotoso | Updated teacher page to show courses from database  Created tests for Teacher Page  Created tests for pending enrolments  Added testing implementation and functionalities for the Milestone 4 document |
| Karim Khalil | Created students’ dashboard, and “enroll in a course” page. Created admin page with dashboard and “pending enrollments” page. Helped troubleshoot branch conflicts issues. Worked on application aesthetics. |
| Peter Idoko | Created teacher view course page.  Added create assignment and quiz pages to view course page for teacher. Connected teacher side. |
| Afua Frempong | Modified routes between back-end and front-end added code to routes enabling position type feature.  Created login signup and teacher schemas as well as Mongo DB collections. |
| Atharva Jagtap | Created assignments schema to hold assignments on database, implemented code to save assignment information to the database when teacher creates it along with saving the file upload on the local repository. |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | Complete user stories for admin deleting a course, student submitting assignments, and student enrolling in a course |
| **Issues completed** |  |
| **Issues left** | No issue left concerning this previous sprint |
| **Team Capacity** | 100% |
| **Summary** | ​​ We made sure to include functionalities on what need to be on our e-learning platform. Also, we receive feedback on what needs to improved on our website. |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​ 25th March |
| **End date** | 29th March |
| **Sprint theme** | ​​ Adding student functionalities and Milestone 4 requirement |
| **Team capacity** | 100% |
| **Issues capacity** | 0% |
| **Individual capacity** | Karim Khalil : 100%  Oluwadabira Omotoso: 100%  Atharva Jagtap : 100%  Peter Idoko : 100%  Afua Frempong: 100% |
| **Potential risks** | Inconsistencies on the website |
| **Mitigations** | Ensuring we test the whole website instead of parts that we have worked on |

** Sprint planning resources**

* MongoDB
* Canvas
* React
* Node.js and Express.js
* ChatGPT