SCRUM MEETING WEEK (12)

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​​   * Booked a space to have our meeting in * Completing issues assigned | ​​Discussed the requirements and functionalities that should be completed this week | * Discussed with our TA on functionalities we might be missing |

** Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​ Oluwadabira Omotoso | Updated teacher page to show courses from database  Created tests for Teacher Page  Created tests for pending enrolments  Added testing implementation and functionalities for the Milestone 4 document |
| Karim Khalil | Created students’ dashboard, and “enroll in a course” page. Created admin page with dashboard and “pending enrollments” page. Helped troubleshoot branch conflicts issues. Worked on application aesthetics. |
| Peter Idoko | Created teacher view course page.  Added create assignment and quiz pages to view course page for teacher. Connected teacher side. |
| Afua Frempong | Modified routes between back-end and front-end added code to routes enabling position type feature.  Created login signup and teacher schemas as well as Mongo DB collections. |
| Atharva Jagtap | Adjusted sequence diagram based on TA feedback.  Back-end dev |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | Complete user stories for admin deleting a course, student submitting assignments, and student enrolling in a course |
| **Issues completed** |  |
| **Issues left** | No issue left concerning this previous sprint |
| **Team Capacity** | 100% |
| **Summary** | ​​ We made sure to include functionalities on what need to be on our e-learning platform. Also, we receive feedback on what needs to improved on our website. |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​ 25th March |
| **End date** | 29th March |
| **Sprint theme** | ​​ Adding student functionalities and Milestone 4 requirement |
| **Team capacity** | 100% |
| **Issues capacity** | 0% |
| **Individual capacity** | Karim Khalil : 100%  Oluwadabira Omotoso: 100%  Atharva Jagtap : 100%  Peter Idoko : 100%  Afua Frempong: 100% |
| **Potential risks** | Inconsistencies on the website |
| **Mitigations** | Ensuring we test the whole website instead of parts that we have worked on |

** Sprint planning resources**

* MongoDB
* Canvas
* React
* Node.js and Express.js
* ChatGPT