SCRUM MEETING WEEK (13)

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​​   * Booked a space to have our meeting in * Completing issues assigned | ​​Discussed the requirements and functionalities that should be completed this week | * Communicating any problems we might have |

** Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​ Oluwadabira Omotoso | Adding dynamic link  Testing for Admin Page  Updating student Page to show Assignments for a certain course.  Update student Page to show grades and submission status.  Testing for all student functionalities |
| Karim Khalil | Worked on student assignments page Fine-tuned many application components on student and admin pages. Worked on displaying user profile. |
| Peter Idoko | Created grade quiz page.  Connected full teacher side for the application. Created functionality enabling teacher to create a multiple-choice quiz. |
| Afua Frempong | Created quiz schema.  Fixed minor bug/error on pending enrollments page. Modified teahcherQuiz code to display created quizzes. |
| Atharva Jagtap | Fixed wrong filepath problem with storing files, modified teacherAssignments code and implemented submitting assignments for specific courses. Fixed minor bugs/errors across the teacher pages. |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | Milestone 4 requirements |
| **Issues completed** | * Create grade quiz page for teacher * Update student Page to show grades and submission status * Drop down menu teacher selection when course is being created * Create Page for teachers to view Quizzes * Add menu bar to every page for easier navigation * Testing for all Student functionalities * Update studentPage to show assignments for a certain course * Create assignments for specific course * Restructure student dashboard menu bar * Create create quiz modal * Testing for Admin Page * View course should have dynamic link (Admin) * Work on student assignments page * Add more validation to “create account” page * Complete view course for admin |
| **Issues left** | No issue left concerning this previous sprint |
| **Team Capacity** | 100% |
| **Summary** | ​​ TA gave feedback to use issue properly to update what we do during the week and not just problems we encountered. |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​ 1st April |
| **End date** | 5th April |
| **Sprint theme** | ​​ Wrapping up functionalities |
| **Team capacity** | 100% |
| **Issues capacity** | 0% |
| **Individual capacity** | Karim Khalil : 100%  Oluwadabira Omotoso: 100%  Atharva Jagtap : 100%  Peter Idoko : 100%  Afua Frempong: 100% |
| **Potential risks** | Refactoring and needing to update tests |
| **Mitigations** | Leaving enough time for refactoring and updating tests |

** Sprint planning resources**

* MongoDB
* Canvas
* React
* Node.js and Express.js
* ChatGPT